SQL TEST PLAN

Library Management System Database Testing

Project Name: Library Management System Database Testing

Prepared By: Muhammad Hassnain Raza

Role: Software Quality Assurance Engineer (Portfolio Project)

Version: 1.0

Date: July 2026

1. Introduction

The purpose of this Software Quality Assurance (SQA) Test Plan is to define the testing strategy, scope, objectives, resources, and schedule for database testing of the Library Management System. The database is developed using MySQL and consists of multiple related tables including Authors, Books, Members, Staff, and Borrow Records. This document ensures that all database operations including table creation, data insertion, SQL queries, and relationships function correctly and meet the specified business requirements.

The testing process focuses on validating database integrity, ensuring accurate data storage and retrieval, verifying relationships using primary and foreign keys, and confirming that SQL queries produce the expected results. Database testing plays a critical role in ensuring application reliability because all application data ultimately depends on the correctness of the underlying database.

2. Objectives

The primary objectives of this testing activity are:

- Verify successful database creation.

- Validate successful creation of all database tables.

- Verify Primary Key implementation.

- Verify Foreign Key relationships.

- Validate successful insertion of sample data.

- Verify SELECT queries.

- Validate WHERE clause filtering.

- Verify ORDER BY sorting.

- Validate LIMIT functionality.

- Verify DISTINCT queries.

- Validate Aggregate Functions (COUNT, SUM, AVG, MIN, MAX).

- Verify GROUP BY functionality.

- Validate HAVING clause.

- Verify INNER JOIN operations.

- Verify LEFT JOIN operations.

- Validate database relationships.

- Detect duplicate or missing records.

- Ensure overall database integrity.

3. Scope

In Scope

The following database components are included in testing:

- Database Creation

- Authors Table

- Books Table

- Members Table

- Staff Table

- Borrow Records Table

- Primary Keys

- Foreign Keys

- Data Insertion

- SELECT Queries

- WHERE Clause

- ORDER BY

- LIMIT

- DISTINCT

- Aggregate Functions

- GROUP BY

- HAVING

- INNER JOIN

- LEFT JOIN

- Database Validation Queries

Out of Scope

The following activities are not included in this testing phase:

- User Interface Testing

- API Testing

- Automation Testing

- Security Testing

- Performance Testing

- Load Testing

- Stress Testing

- Penetration Testing

4. Test Environment

| Item | Details |
| --- | --- |
| Database | MySQL |
| Database Tool | MySQL Workbench |
| Operating System | Windows 11 |
| Project Type | Library Management System |
| Database Version | MySQL 8.x |

5. Test Items

The following database components will be validated during testing:

- Database Creation

- Authors Table

- Books Table

- Members Table

- Staff Table

- Borrow Records Table

- Table Relationships

- SQL Queries

- Aggregate Functions

- JOIN Operations

- Database Validation Queries

6. Test Strategy

Database testing will be performed manually using MySQL Workbench. Each SQL statement will be executed individually, and the returned results will be compared with the expected output. Testing includes schema validation, data validation, query validation, relationship verification, and business rule validation. Functional SQL testing will include record insertion, retrieval, filtering, sorting, grouping, aggregation, and relationship verification. Any defects identified during testing will be documented and tracked until resolution.

7. Entry Criteria

Testing activities will begin only after the following conditions are met:

- MySQL Server is installed and running.

- MySQL Workbench is installed.

- Library database has been created.

- All database tables have been created successfully.

- Sample data has been inserted into all tables.

- Test environment is available.

- Test cases are prepared.

8. Exit Criteria

Testing will be considered complete when:

- All planned SQL test cases have been executed.

- Expected results have been verified.

- Critical defects have been resolved or documented.

- Database validation has been completed successfully.

- Test Execution Report has been prepared.

- All project deliverables have been finalized.

9. Test Deliverables

The following deliverables will be produced during this project:

- SQL Test Plan

- SQL Test Cases

- SQL Test Execution Report

- Library_Database.sql

- SQL_Queries.sql

- Database Screenshots

- GitHub Repository

- Project Documentation

10. Risks

The following risks may impact database testing:

- Incorrect SQL syntax.

- Invalid foreign key relationships.

- Duplicate records.

- Missing records.

- Incorrect data insertion.

- Human error during manual query execution.

- Incorrect database configuration.

- Data inconsistency between related tables.

11. Assumptions

This testing assumes that:

- MySQL Server is functioning properly.

- MySQL Workbench is correctly configured.

- All required database permissions are available.

- Sample data represents realistic business scenarios.

- Database structure remains unchanged during testing.

- All SQL queries are executed in the correct database.

12. Test Deliverables Summary

The following project artifacts will be included in the final GitHub repository:

- SQL Test Plan

- SQL Test Cases

- SQL Test Execution Report

- Library_Database.sql

- SQL_Queries.sql

- Database Screenshots

- README.md

- Documentation